# CS 250 Agile Team Charter

## Niche Vacation Booking System

| Item | Response |
| --- | --- |
| Business Case/Vision | Help our client, Amanda (the president of SNHU travel), expand client base by offering trendy, niche vacation packages. |
| Mission Statement | Create a niche vacation booking system. |
| Project Team | 1. Product Owner: Christy 2. Scrum Master: Ron 3. Developer: Nicole 4. Tester: Brian |
| Success Criteria | Start date: July 10, 2021  Expected completion date: August 14. 2021  Final deliverable: SNHU Travel Vacation Booking System  Key project objectives:   * Attract larger audience * Functional * Easy to use * Complete in 5 weeks |
| Key Project Risks | * Limited time * Conflicts (this could impact the time) * Clustering system * Glitches/bugs |
| Rules of Behavior | * Respect one another * Take constrictive feedbacks (they are not meant to be offensive) * Communicate openly * Work together * When conflict appears, try to come up with something all can agree on * Accomplishments will be recognized |
| Communication Guidelines | * Each workday, meetings will be held at 10 am in the conference room. * **No role is more important than another.** * If a conflict appears and cannot be resolved, speak with Scrum Master. * It is **crucial** that the members of the agile team show up on time for work, there is a deadline that needs to be met. * If the meeting is to be canceled, an email from the Product Owner and Scrum Master will be sent out with goals that needs to be achieved for the day. |